✅ COMPLETED (Stable & Demo-Ready)

1️⃣ Setup Wizard (Free + Pro)

Status: DONE

- ✅ Full 5-step setup wizard implemented

- ✅ Wizard logic complete:

  - Email capture

  - Weekly report setup

  - First scan trigger

  - wprl_setup_complete handling

- ✅ Scan button:

  - Disabled (not hidden) until setup completion

  - Properly re-enabled after wizard finishes

- ✅ Wizard state resets correctly on uninstall/reinstall

- ✅ Wizard is now functional + UX-complete

2️⃣ Figma Design Parity

Status: DONE

- ✅ Free wizard pixel-matched to Figma

- ✅ Pro wizard pixel-matched to Pro Figma

- ✅ Success screen fixes:

  - Centered CTA

  - Correct checkmarks

- ✅ Pro-specific right-side block fixed (no Free upsell leakage)

3️⃣ Admin Menu Cleanup (Free + Pro)

Status: DONE

- ✅ Old “WPRankLab Setup” menu fully removed

- ✅ Only one menu entry exists now:

- WPRankLab → Setup Wizard

- ✅ Correct hook priority (no disappearing menu)

- ✅ No redirects / no header warnings

- ✅ Free and Pro menus behave identically

4️⃣ Alerts System (Earlier Phase)

Status: DONE

- ✅ Pro alerts now match Free:

  - Centralized

  - Correct placement

  - No DOM JS injection

  - CSS-based solution

- ✅ Batch scan persistence fixed

- ✅ Singleton mismatch issue resolved

- ✅ Demo-safe stability achieved

⚠️ IN PROGRESS / JUST FIXED

5️⃣ Pro Licensing (Software License Manager)

Status: FUNCTIONAL CODE – NEEDS FINAL CONFIRMATION

What’s been done:

- ✅ Switched Pro plugin from custom license endpoints → Software License Manager (SLM)

- ✅ Uses correct SLM actions:

  - activate

  - check_license

  - deactivate

- ✅ Uses confirmed Product Name / Item Reference:

- WPRankLab Pro

- ✅ Domain sent correctly (home_url())

- ✅ License status stored & persisted locally

- ✅ All PHP parse errors fixed (last ZIP)

What still needs confirmation:

- 🔄 Live activation test

  - Enter license key

  - Confirm it activates successfully

  - Verify activation count on wpranklab.com

- 🔄 Confirm correct UI feedback (success / failure message)

👉 This is now a testing & fine-tuning phase, not a structural rewrite.

🟡 PENDING / DECISIONS NEEDED

6️⃣ OpenAI / ChatGPT Integration Architecture

Status: DECISION PENDING (Client Discussion)

Agreed direction (conceptually):

- ✔️ OpenAI key stored only on wpranklab.com

- ✔️ Plugin never sees or stores the key

- ✔️ Plugin talks to a proxy REST API

- ✔️ License + domain validated server-side

- ✔️ Rate limiting & quotas enforced centrally

Still pending:

- ❓ Client confirmation

- ❓ Quota model (free vs pro)

- ❓ API endpoint design

- ❓ Usage limits & cost controls

7️⃣ Hardening & Polish (Post-Demo)

Status: NOT STARTED (Optional but Recommended)

Examples:

- License grace period (offline tolerance)

- Better error messages for license failures

- License check caching strategy

- “Re-run Setup Wizard” option

- Wizard lock after completion (optional)

🧭 CURRENT PROJECT STATE (Plain English)

- ✅ Free plugin: feature-complete, UI-complete, demo-ready

- ✅ Pro plugin: UI-complete, wizard-complete, menu-stable

- 🔄 Licensing: implementation complete, final activation testing pending

- 🟡 AI architecture: planned, awaiting client decision

🎯 Recommended Next Steps (Priority Order)

1️⃣ Confirm Pro license activation works end-to-end
2️⃣ Decide & design OpenAI proxy API
3️⃣ Optional polish / hardening
4️⃣ Client demo 🚀